មីនុយ - Menu

| Project Type | Multi-tenant Software as a Service (SaaS) |
| --- | --- |
| Initial Market | Restaurants, cafés, drink shops, bakeries, and small food businesses |
| Expansion Market | shops, and multi-branch businesses |
| Primary Language | Khmer and English Support |
| Proposal Date | 2 August 2026 |

Product Vision Provide Cambodian restaurants and stores with an affordable, bilingual, cloud-based operating platform for ordering, sales, payments, staff, branches, reporting, and customer service — without requiring each customer to install or maintain its own server.

# Table of Contents

- Executive Summary

- Background and Opportunity

- Project Vision and Objectives

- Target Market and Users

- Proposed SaaS Product

- Scope and Feature Catalogue

- User Roles and Permissions

- Core Business Workflows

- Multi-tenant SaaS Architecture

- Data, Security, and Privacy

- Payments and KHQR

- Technical Architecture and Technology Stack

- Non-functional Requirements

- Implementation Roadmap

- Business and Subscription Model

- Risks and Mitigation

- Success Metrics and Acceptance Criteria

- Deliverables

- Assumptions and Exclusions

- Conclusion and References

# 1. Executive Summary

This project is design and implement of a multi-tenant, SaaS platform for Cambodian restaurants, cafés and Store. The platform will allow many independent businesses to use one secure cloud system while keeping each tenant’s data, users, branches, orders, payments, products, and reports isolated.

# 2. Background and Opportunity

Many Cambodian restaurants and small shops still combine paper orders, static QR codes, messaging applications, spreadsheets, handwritten stock records, and separate delivery platforms. This creates duplicated work, ordering mistakes, slow payment confirmation, and limited business reporting.

The platform addresses these problems through a unified operating system delivered as a subscription service. Restaurants and stores do not need to purchase and maintain their own application infrastructure. They register, select a subscription, configure their business, add staff, and begin using the service through web and mobile-friendly interfaces.

- A direct-ordering channel helps restaurants control their menu, customer experience, order history, and operational data.

- A modular SaaS foundation allows the same platform to support restaurants and Store.

# 3. Project Vision and Objectives

## 3.1 Vision

To become an accessible digital operating platform for Cambodian food and store in Cambodia helping owners manage daily operations, accept digital and case payments, understand performance, and grow across branches.

## 3.2 Business Objectives

- Provide a subscription-based product that can serve many restaurants and shops from one cloud platform.

- Reduce ordering errors and service delays through connected customer, cashier, and kitchen workflows.

- Support Cambodian payment behavior with cash, KHR, USD, and KHQR-compatible payment processes.

- Enable business owners to monitor sales, orders, staff activity, branches, and operational performance.

- Create reusable SaaS capabilities for tenant onboarding, subscriptions, permissions, billing, feature limits, and support.

## 3.3 Product Objectives

- Deliver a responsive Khmer and English web experience.

- Allow customer ordering without mandatory application installation or account registration.

- Keep tenant data isolated and secure.

- Support reliable real-time operational updates.

- Provide configurable features and limits by subscription plan.

- Maintain auditable records for orders, payments, refunds, staff actions, and subscription changes.

# 4. Target Market and Users

## 4.1 Initial Target Businesses

| Target Segment | Examples |
| --- | --- |
| Restaurants | Khmer food, casual dining, barbecue, hotpot, hotel restaurants |
| Cafés | Coffee shops, tea shops, modern cafés |
| Drink Shops | Bubble tea, juice, dessert and beverage businesses |
| Bakeries | Bakery, pastry and pickup-order businesses |
| Food Stalls | Small structured food businesses needing simple POS and ordering |

## 4.2 User Personas

- Platform Administrator: Operates the SaaS, plans, tenants, subscriptions, support, and platform settings.

- Business Owner: Controls branches, staff, products, menus, reports, payments, and subscription.

- Branch Manager: Runs assigned branches and monitors local performance.

- Cashier: Creates orders, receives payments, issues receipts, and handles approved cancellations.

- Waiter: Manages tables, submits orders, serves customers, and responds to service requests.

- Kitchen Staff: Receives preparation tickets, starts work, and marks items ready.

- Inventory Staff: Maintains products, stock movement, purchasing, and supplier records.

- Customer: Scans QR, browses menu, submits orders, pays, and tracks status.

# 5. SaaS Product

The platform will operate as one multi-tenant application. Each subscribing business receives an isolated organization workspace containing its own branches, users, settings, payment configuration, operational modules, subscription, and business data.

## 5.1 Product Modules

- SaaS Platform Administration

- Tenant and Business Onboarding

- Subscription, Billing, and Entitlements

- Identity, Staff, Roles, and Permissions

- Restaurant and Branch Management

- Menu and Catalogue Management

- Table and QR Management

- Customer Ordering

- Order and Point-of-Sale Operations

- Kitchen Display and Preparation Workflow

- Payments, KHQR, Receipts, and Reconciliation

- Customer, Promotion, and Feedback Management

- Reporting and Analytics

- Notifications and Support

- Retail POS and Inventory Expansion Module

# 6. Scope and Complete Feature Catalogue

The following tables define the proposed feature groups, major features, sub-features, and recommended implementation phase. “MVP” means required for the first commercial restaurant release. “Phase 2” and “Later” represent controlled expansion after core stability.

| Feature Group | Feature | Sub-features / Requirements | Phase |
| --- | --- | --- | --- |
| SaaS Administration | Tenant management | Create, view, activate, suspend, reactivate, and close tenant accounts; tenant status history; internal notes; search and filtering. | MVP |
| SaaS Administration | Platform dashboard | Active tenants, trial tenants, subscription status, branch count, order volume, failed payments, support workload, and service health indicators. | MVP |
| SaaS Administration | Plan management | Create plans; monthly/annual period; pricing; plan visibility; plan status; feature matrix; branch, user, storage, and usage limits. | MVP |
| SaaS Administration | Feature flags | Enable features globally, per plan, per tenant, or for pilot customers; staged rollout; emergency disable. | MVP |
| SaaS Administration | Tenant support tools | Tenant lookup, account status, configuration overview, audit history, safe troubleshooting, and restricted support impersonation with logging. | Phase 2 |
| SaaS Administration | Announcements | Create maintenance notices, product announcements, targeted tenant messages, and effective dates. | Phase 2 |
| Onboarding | Owner registration | Email or phone registration, verification, password setup, consent, and account recovery. | MVP |
| Onboarding | Business creation | Business Khmer/English name, type, logo, contact information, address, and industry selection. | MVP |
| Onboarding | First branch setup | Branch name, location, phone, time zone, operating hours, default language, currency, and receipt settings. | MVP |
| Onboarding | Guided setup checklist | Add menu, configure tables, add staff, configure payment, test order, generate QR, and launch readiness status. | MVP |
| Onboarding | Data import | CSV import for menu items, products, categories, prices, and initial stock; validation and error report. | Phase 2 |
| Subscriptions | Free trial | Configurable trial length, start/end date, trial reminders, trial feature access, and conversion to paid plan. | MVP |
| Subscriptions | Subscription lifecycle | Trialing, active, past due, grace period, suspended, cancelled, and expired states. | MVP |
| Subscriptions | Plan selection and upgrade | Compare plans, select plan, upgrade, downgrade, renewal date, prorating policy, and effective-date handling. | MVP |
| Subscriptions | Entitlements | Feature permissions and numerical limits for branches, staff, orders, storage, integrations, and reports. | MVP |
| Subscriptions | Invoice records | Invoice number, billing period, line items, status, amount, currency, payment reference, and downloadable receipt. | MVP |
| Subscriptions | Manual billing support | Record bank transfer or offline payment, platform approval, payment evidence, renewal, and internal audit trail. | MVP |
| Subscriptions | Automated billing integration | Payment provider integration, recurring billing, webhook processing, retry rules, and payment-failure handling. | Later |
| Identity & Access | Authentication | Secure login, logout, session expiry, refresh, password reset, and optional OTP/passwordless login. | MVP |
| Identity & Access | Organization memberships | A user may belong to one or more organizations with explicit membership and status. | MVP |
| Identity & Access | Role-based permissions | Owner, manager, cashier, waiter, kitchen, inventory, menu editor, report viewer, and custom permissions. | MVP |
| Identity & Access | Branch assignments | Restrict staff to selected branches and allow temporary or multi-branch assignment. | MVP |
| Identity & Access | Staff invitations | Invite by phone/email, expiration, resend, revoke, accept, and onboarding instructions. | MVP |
| Identity & Access | Staff status | Active, invited, suspended, terminated, and archived; prevent access while preserving historical activity. | MVP |
| Identity & Access | Audit logging | Track login, permission, staff, order, payment, menu, subscription, refund, and support actions. | MVP |
| Business Management | Business profile | Khmer/English name, logo, description, contacts, legal/trading details, social links, and public page settings. | MVP |
| Business Management | Branch management | Create, edit, archive branches; branch contact details, address, map coordinates, and operational settings. | MVP |
| Business Management | Operating hours | Regular hours, split shifts, holidays, temporary closure, and special opening hours. | MVP |
| Business Management | Currency settings | Base currency, accepted currencies, KHR/USD display, exchange rate, rounding policy, and historical rate snapshots. | MVP |
| Business Management | Tax and service charge | Configurable tax, service charge, inclusive/exclusive pricing, rounding, and branch-level overrides. | MVP |
| Business Management | Receipt settings | Business identity, branch, footer, language, logo, payment method, and receipt numbering. | MVP |
| Menu Management | Menus | Create multiple menus; dine-in, takeaway, delivery, breakfast, lunch, seasonal, and branch-specific menus. | MVP |
| Menu Management | Categories | Khmer/English category names, display order, image, availability, and parent-child categories. | MVP |
| Menu Management | Menu items | Khmer/English names and descriptions, image, SKU, base price, preparation time, tax class, and display order. | MVP |
| Menu Management | Availability | Available, sold out, hidden, scheduled availability, branch availability, and temporary disable. | MVP |
| Menu Management | Modifier groups | Required/optional, single/multiple selection, minimum/maximum selections, display order, and group-level rules. | MVP |
| Menu Management | Modifier options | Option name, Khmer/English label, additional price, availability, and default selection. | MVP |
| Menu Management | Dietary and allergen information | Vegetarian, vegan, halal indicator, spicy level, allergens, ingredient notes, and restaurant disclaimer. | Phase 2 |
| Menu Management | Menu scheduling | Effective date, day/time windows, event menu, seasonal menu, and automatic activation. | Phase 2 |
| Menu Management | Bulk management | Bulk price update, bulk availability, duplicate menu, copy between branches, and import/export. | Phase 2 |
| Table & QR | Restaurant areas | Ground floor, first floor, outdoor, VIP, counter, and custom area ordering. | MVP |
| Table & QR | Table management | Table code, display name, capacity, area, status, active flag, and merge/split support. | MVP |
| Table & QR | QR generation | Unique secure QR per table, downloadable print format, regeneration, versioning, and deactivation. | MVP |
| Table & QR | Dining sessions | Open session, assign table, guest count, session token, ordering rounds, bill state, and close session. | MVP |
| Table & QR | Table status | Available, seated, ordering, preparing, serving, bill requested, payment pending, cleaning, and reserved. | MVP |
| Table & QR | Table transfer | Move an open session and active orders to another table with audit history. | Phase 2 |
| Table & QR | Table merge | Combine bills or tables for groups while preserving order ownership and payment history. | Phase 2 |
| Customer Ordering | Public menu access | Open through restaurant link or table QR without mandatory login or application installation. | MVP |
| Customer Ordering | Language selection | Khmer-first interface with English option; remember customer choice on the device. | MVP |
| Customer Ordering | Browse and search | Categories, popular items, search, filters, unavailable item handling, and item details. | MVP |
| Customer Ordering | Item configuration | Select modifiers, quantities, special notes, validation, and computed price. | MVP |
| Customer Ordering | Cart | Add, edit, remove, quantity update, subtotal, discount, tax, service charge, and final total. | MVP |
| Customer Ordering | Order submission | Idempotent submission, active-session validation, acknowledgement, and restaurant acceptance policy. | MVP |
| Customer Ordering | Order tracking | Received, accepted, preparing, ready, served/picked up, completed, rejected, or cancelled. | MVP |
| Customer Ordering | Additional order rounds | Add more items to the same dining session while maintaining one combined bill. | MVP |
| Customer Ordering | Service requests | Call staff, request water, request cleaning, request bill, and optional custom requests. | MVP |
| Customer Ordering | Guest information | Optional customer name and phone for pickup/delivery; consent and privacy notice. | MVP |
| Customer Ordering | Takeaway ordering | Pickup time, order notes, customer contact, prepayment/pay-at-pickup, and status tracking. | Phase 2 |
| Customer Ordering | Direct delivery | Delivery address, zone validation, fee calculation, own-driver assignment, and delivery status. | Later |
| Order & POS | Order dashboard | Real-time list, filters, branch/table/order type, status, age, amount, payment state, and source. | MVP |
| Order & POS | Staff-created order | Create dine-in or takeaway orders for customers who do not order through QR. | MVP |
| Order & POS | Order acceptance | Manual or automatic acceptance rule, reject reason, notification, and audit entry. | MVP |
| Order & POS | Order editing | Add permitted items, change quantities before preparation, notes, controlled cancellation, and reason capture. | MVP |
| Order & POS | Order status workflow | Received, accepted, preparing, ready, served, completed, cancelled, and rejected transitions. | MVP |
| Order & POS | Discounts | Authorized item/order discount, percentage/fixed amount, reason, approval threshold, and audit history. | Phase 2 |
| Order & POS | Split bill | Split by item, person, percentage, or amount; multiple payment records and remaining balance. | Phase 2 |
| Order & POS | Receipt printing | Browser/thermal receipt output, print retry, duplicate marking, and receipt history. | MVP |
| Order & POS | Offline resilience | Cache active screen, connection status, safe retry, idempotency, and no false success confirmation. | Phase 2 |
| Kitchen | Kitchen display | Large readable ticket cards, branch/station filters, real-time update, and sound/visual alert. | MVP |
| Kitchen | Preparation stations | Kitchen, coffee bar, drink bar, dessert, barbecue, or custom stations. | MVP |
| Kitchen | Ticket routing | Route each ordered item to the correct station and group by order/table. | MVP |
| Kitchen | Preparation actions | Accept/start, pause where allowed, mark item ready, mark ticket ready, and return to preparing. | MVP |
| Kitchen | Ticket detail | Order/table number, elapsed time, item quantity, modifiers, notes, order type, and priority. | MVP |
| Kitchen | Ready notification | Notify cashier/waiter when item or full order is ready. | MVP |
| Kitchen | Performance timing | Received-to-start, preparation duration, ready-to-served, delayed ticket indicator, and averages. | Phase 2 |
| Payments | Cash payment | Record amount tendered, currency, exchange rate, change, cashier, time, and receipt. | MVP |
| Payments | KHQR configuration | Tenant-specific merchant/payment account configuration and encrypted provider credentials. | MVP |
| Payments | Dynamic KHQR attempt | Create order-specific amount and currency, payment attempt, QR payload/image, reference, and expiry. | MVP |
| Payments | Payment status checking | Pending, succeeded, failed, expired, cancelled; automatic and manual refresh with safe retry. | MVP |
| Payments | Payment verification | Match amount, currency, order, reference/MD5 or provider transaction identifier before confirming. | MVP |
| Payments | Payment history | Attempts, successful transactions, failures, expiry, manual overrides, and staff identity. | MVP |
| Payments | Partial and split payment | Multiple payment methods and partial amounts against one bill. | Phase 2 |
| Payments | Refunds | Full/partial refund request, approval, reason, provider response, balance, and audit history. | Phase 2 |
| Payments | Reconciliation | Compare orders, payment records, provider/bank records, unresolved differences, and daily close. | Phase 2 |
| Payments | Receipt and proof | Digital receipt, printable receipt, payment reference, QR result, and customer access token. | MVP |
| Customers & Loyalty | Customer directory | Optional profile, name, phone, email, preferred language, consent, visits, and order history. | Phase 2 |
| Customers & Loyalty | Feedback | Rating, comments, service category, order link, branch, response, and issue status. | Phase 2 |
| Customers & Loyalty | Promotions | Date range, branch/menu/item scope, percentage/fixed/bundle rules, usage limits, and activation. | Phase 2 |
| Customers & Loyalty | Coupons | Code, validity, minimum order, customer restriction, usage limit, and redemption audit. | Later |
| Customers & Loyalty | Loyalty points | Earning, redemption, balance, expiry, tier, reward catalogue, and adjustment log. | Later |
| Reporting | Sales summary | Gross sales, net sales, discounts, tax, service charge, refunds, and order count. | MVP |
| Reporting | Payment report | Cash, KHQR, other methods, currency, success/failure, and cashier reconciliation. | MVP |
| Reporting | Order report | Order type, source, status, cancellations, average value, and peak periods. | MVP |
| Reporting | Product/menu report | Best sellers, low sellers, category contribution, quantity, and item revenue. | MVP |
| Reporting | Branch comparison | Sales, order count, average order value, preparation time, and payment mix by branch. | Phase 2 |
| Reporting | Staff activity | Orders created, payments confirmed, discounts, cancellations, refunds, and shifts where integrated. | Phase 2 |
| Reporting | Operational performance | Acceptance time, preparation time, delayed orders, table turnover, and service request response. | Phase 2 |
| Reporting | Export | CSV and PDF export with tenant, branch, date range, and user permission checks. | Phase 2 |
| Notifications | Real-time operational events | New order, accepted order, kitchen ready, payment success, payment failure, and service request. | MVP |
| Notifications | Owner alerts | Trial expiry, subscription payment, branch issue, failed integration, low stock, and daily summary. | Phase 2 |
| Notifications | Channels | In-app first; later email, Telegram, SMS, or push notifications based on configuration. | Phase 2 |
| Support | Help center | Getting started, menu setup, QR printing, payment troubleshooting, staff roles, and FAQs. | Phase 2 |
| Support | Support tickets | Create ticket, category, priority, status, attachments, comments, assignment, and resolution. | Phase 2 |
| Retail Expansion | Retail catalogue | Products, variants, categories, brands, barcode, SKU, images, cost, price, and tax. | Later |
| Retail Expansion | Retail POS | Barcode scan, cart, discounts, cash/KHQR, receipt, returns, and suspended sale. | Later |
| Retail Expansion | Inventory | Stock by branch, stock movement, adjustment, transfer, damaged stock, and stocktake. | Later |
| Retail Expansion | Purchasing | Suppliers, purchase order, goods receiving, purchase cost, and payable tracking. | Later |
| Retail Expansion | Customer credit | Credit account, balance, transaction ledger, due date, partial payment, and reminder. | Later |
| Retail Expansion | Inventory alerts | Reorder level, low stock, out of stock, expiring stock, and owner notification. | Later |
| AI Expansion | AI customer assistant | Answer menu/product questions using verified business data; tool-based stock, price, order, and escalation. | Later |
| AI Expansion | AI owner assistant | Daily summary, trend explanation, slow items, unusual cancellation/payment patterns, and recommendations. | Later |
| AI Expansion | AI content assistant | Khmer/English description drafting, translation assistance, promotion copy, and human approval. | Later |

# 7. User Roles and Permissions

| Role | Main Responsibilities |
| --- | --- |
| Platform Administrator | Manage tenants, plans, subscriptions, platform configuration, support, and analytics. |
| Platform Support | View permitted tenant configuration and provide logged troubleshooting without unrestricted data access. |
| Business Owner | Full organization access including branches, users, menus/products, reports, payments, and subscription. |
| Branch Manager | Manage assigned branch operations, staff, menu availability, orders, and local reports. |
| Cashier | Create orders, receive authorized payments, issue receipts, and perform allowed corrections. |
| Waiter | Open tables, create and update orders, respond to service requests, and mark service completion. |
| Kitchen Staff | View assigned kitchen tickets and update preparation status. |
| Menu Editor | Manage menus, categories, items, prices, modifiers, and availability without payment access. |
| Inventory Staff | Manage stock, purchasing, suppliers, and inventory reports in the retail module. |
| Report Viewer | Read-only access to permitted reports and exports. |

# 8. Core Business Workflows

## 8.1 Tenant Onboarding Workflow

- Owner registers and verifies account.

- Owner creates organization and business profile.

- Owner creates the first branch and operating settings.

- Owner selects a trial or subscription plan.

- Owner adds menu items, tables, staff, and payment configuration.

- Owner performs a test order and launches the branch.

## 8.2 Dine-in QR Ordering Workflow

- Staff opens a dining session for the table.

- Customer scans the secure table QR.

- Customer browses the Khmer/English menu and selects modifiers.

- Customer submits an order to the active dining session.

- Restaurant accepts the order and routes items to preparation stations.

- Kitchen prepares and marks items ready.

- Staff serves the order; customer may add more items.

- Customer requests the bill and pays by cash or KHQR.

- Payment is verified, receipt is issued, and the dining session is closed.

## 8.3 Subscription Workflow

- Tenant begins trial or active subscription.

- Entitlements and limits are applied.

- Renewal reminders are sent before the billing date.

- Payment is recorded or provider confirmation is received.

- Failed payment moves the subscription through past-due and grace-period rules.

- Suspension restricts new operational actions without immediately deleting data.

- Reactivation restores access after successful payment or administrator approval.

# 9. Multi-tenant SaaS Architecture

The model is a shared application and shared PostgreSQL database with tenant-owned tables containing organization_id. Application-level tenant guards and PostgreSQL Row-Level Security should be used together. This model is cost-effective for an MVP while preserving a path toward dedicated databases for enterprise tenants.

## 9.1 Tenant Hierarchy

Tenant Structure Platform → Organization/Tenant → Business → Branch → Staff, Menu/Products, Tables, Orders, Payments, Reports, and Settings

## 9.2 Tenant Isolation Rules

- Every tenant-owned row includes organization_id.

- Most operational rows also include branch_id.

- Tenant context is derived from the authenticated membership, public business slug, custom domain, or secure session token.

- The API must never trust an arbitrary organization_id supplied by the client.

- Object-storage paths and access policies must also be tenant-scoped.

- Automated tests must prove that Tenant A cannot read or modify Tenant B data.

## 9.3 Deployment Strategy

- Modular monolith backend for the first production version.

- Separate customer, business operations, kitchen, and platform administration frontends or route groups.

- PostgreSQL as the authoritative source of truth.

- Redis for cache, rate limiting, real-time fan-out, and background-job coordination.

- Object storage for menu images, logos, receipts, exports, and attachments.

- Background worker for notifications, reports, reconciliation, imports, and integration retries.

# 10. Data, Security, and Privacy

- Role- and permission-based authorization

- Tenant and branch isolation

- PostgreSQL Row-Level Security

- Strong password hashing and secure sessions

- Encrypted payment and integration credentials

- HTTPS for all production traffic

- Rate limiting and abuse prevention

- Input validation and safe file-upload rules

- Audit logs for sensitive actions

- Idempotency for order and payment commands

- Backup, restore, and disaster-recovery testing

- Secure support access and impersonation controls

- Data retention, export, and deletion procedures

- Monitoring, error tracking, and incident response

- The product should display clear business identity, prices, charges, payment state, refund/cancellation information, privacy notice, and complaint/support channels. Final production practices should be reviewed against applicable Cambodian consumer-protection, e-commerce, tax, payment, and data obligations.

# 11. Payments and KHQR

Each restaurant or shop should normally receive customer payments into its own merchant or bank account. The SaaS platform should store tenant-specific configuration securely and record payment confirmation against the correct order. A syntactically valid KHQR payload alone is not equivalent to full production merchant onboarding or settlement integration.

## 11.1 Payment Requirements

- Cash payments in KHR or USD

- Dynamic order-specific KHQR payment attempt

- Secure server-side credential use

- Pending, succeeded, failed, expired, cancelled, and refunded states

- Amount, currency, order, and transaction-reference verification

- Duplicate-confirmation prevention

- Manual override only with permission and audit trail

- Daily payment reconciliation

- Historical exchange-rate snapshot on each order/payment

# 12. Technical Architecture and Technology Stack

| Layer | Recommendation |
| --- | --- |
| Frontend | React + TypeScript + Vite; Tailwind CSS; TanStack Query; React Router; i18n; PWA capabilities |
| Backend | Python; FastAPI; Pydantic; SQLAlchemy 2; Alembic; REST API; WebSocket or Server-Sent Events |
| Database | PostgreSQL with tenant keys, indexes, constraints, Row-Level Security, backups, and monitoring |
| Cache & Jobs | Redis and a background-worker mechanism |
| Storage | S3-compatible or Azure Blob object storage |
| Payments | Tenant-specific KHQR/bank/payment-provider integrations |
| Observability | Structured logs, metrics, tracing, uptime monitoring, and error tracking |
| Deployment | Containerized services, managed database, CI/CD, separate dev/staging/production environments |

# 13. Non-functional Requirements

| Quality Area | Requirement |
| --- | --- |
| Availability | Operational service target should be defined for paid plans; planned maintenance must be communicated. |
| Performance | Public menu should load quickly on common Cambodian mobile networks; critical API operations should have measured latency targets. |
| Scalability | Scale application instances horizontally without losing tenant context or real-time events. |
| Reliability | Orders and payments use database transactions, idempotency, retry rules, and durable event/outbox patterns. |
| Localization | Khmer and English content, Unicode normalization, Khmer font testing, receipt testing, and understandable error messages. |
| Accessibility | Readable contrast, scalable text, keyboard support for admin screens, proper labels, and table headers. |
| Compatibility | Responsive support for current mobile browsers, tablets, desktops, kitchen displays, and common receipt-printer workflows. |
| Maintainability | Modular architecture, automated tests, migrations, typed interfaces, code quality checks, and documented APIs. |
| Security | Tenant isolation, least privilege, encryption, auditability, secure secrets, and vulnerability management. |
| Data Quality | Constraints, validation, immutable price snapshots, historical exchange rates, and reconciliation controls. |

# 14. Implementation Roadmap

| Phase | Scope |
| --- | --- |
| Phase 0 – Discovery and UX | Validate target businesses; map restaurant workflows; define product naming, plans, legal/payment assumptions, and UI prototypes. |
| Phase 1 – SaaS Foundation | Tenant model, authentication, organization membership, roles, subscriptions, entitlements, business and branch setup, audit logging. |
| Phase 2 – Restaurant Catalogue | Menus, categories, items, modifiers, images, availability, business hours, currencies, taxes, and service charges. |
| Phase 3 – Table and Ordering | Areas, tables, secure QR, dining sessions, customer PWA, cart, order submission, staff order dashboard, real-time updates. |
| Phase 4 – Kitchen and Receipts | Preparation stations, kitchen tickets, status workflow, ready notifications, cashier workflow, cash payment, receipt output. |
| Phase 5 – KHQR and Production Hardening | Merchant configuration, dynamic payment attempts, verification, reconciliation foundation, security testing, monitoring, backup/restore. |
| Phase 6 – Commercial Release | Tenant admin, trial conversion, support process, onboarding materials, usage analytics, customer pilots, pricing validation. |
| Phase 7 – Expansion | Promotions, customer profiles, advanced reports, loyalty, takeaway/direct delivery, then retail POS and inventory. |

# 15. Business and Subscription Model

| Plan | Target | Indicative Features |
| --- | --- | --- |
| Starter | Small café or food stall | 1 branch; limited staff; menu/POS; cash and payment recording; basic reports |
| Standard | Restaurant or café | QR ordering; kitchen display; more staff; KHQR integration; branch reports |
| Growth | Growing multi-branch business | Multiple branches; centralized menu; advanced reports; promotions; priority support |
| Enterprise | Chains, hotels, or special customers | Custom limits; integrations; custom domain; SLA; onboarding; optional dedicated database |

## 15.1 Optional Revenue Streams

- Initial business setup and menu import

- QR stand and receipt template design

- Hardware installation and printer support

- Staff training and on-site onboarding

- Custom domain

- Premium reports

- Payment integration support

- Custom integrations

- Priority support and service-level agreement

- AI assistant add-on after core data becomes reliable

# 16. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Tenant data exposure | Use mandatory tenant context, Row-Level Security, code review, and automated isolation tests. |
| Payment marked successful incorrectly | Verify provider transaction data, amount, currency, reference, and prevent duplicate confirmation. |
| Poor restaurant adoption | Use simple Khmer-first UX, guided onboarding, staff training, and pilot with a narrow restaurant segment. |
| Unstable internet | Use resilient UI, retries, idempotency, cached menu/cart, connection status, and clear confirmation states. |
| Scope becomes too large | Release restaurant MVP first; control Phase 2, retail, delivery, loyalty, and AI through explicit roadmap gates. |
| Complex hardware support | Start with browser-based operation and validated printer options; document supported devices. |
| Incorrect reports | Use immutable order-item prices, transaction ledgers, reconciliation, and tested metric definitions. |
| Subscription disputes | Make plan limits, renewal dates, grace period, invoices, and suspension rules transparent. |
| Regulatory or contractual gaps | Complete legal, tax, payment-provider, consumer-protection, and privacy review before public launch. |
| Support workload | Build onboarding checklist, help center, tenant diagnostics, logs, and clear escalation process. |

# 17. Success Metrics and Acceptance Criteria

## 17.1 Product Metrics

- Active tenants and active branches

- Trial-to-paid conversion

- Monthly tenant retention

- Order submission success rate

- Payment confirmation success rate

- Average order acceptance and preparation time

- QR orders versus staff-entered orders

- Daily active business users

- Support tickets per active tenant

- System availability and critical error rate

## 17.2 MVP Acceptance Criteria

- Two test tenants cannot access each other’s data through API, UI, downloads, tokens, or storage paths.

- A restaurant owner can register, create a business and branch, configure a menu and tables, invite staff, and launch.

- A customer can scan a table QR, place an order, and track status without installing an application.

- Cashier and kitchen screens receive near-real-time order updates.

- Kitchen staff can process tickets and notify front-of-house when ready.

- Cash and KHQR payment records are connected to the correct order and tenant.

- The system produces correct daily sales and payment summaries.

- Subscription entitlements correctly restrict features and numerical limits.

- All sensitive actions produce an audit trail.

- Backup and restore, monitoring, and production support procedures are tested.

# 18. Project Deliverables

- Business requirements and final scope

- UX flows and responsive interface designs

- SaaS platform administration portal

- Restaurant owner and staff portal

- Customer QR-ordering PWA

- Kitchen display interface

- Backend API and modular business services

- PostgreSQL schema and Alembic migrations

- Tenant isolation and security controls

- Subscription and entitlement system

- Cash and KHQR payment module

- Reports and exports

- Automated tests and test reports

- Deployment configuration and CI/CD

- Monitoring, backup, and recovery procedures

- Technical documentation

- User and onboarding documentation

- Pilot rollout and acceptance report

# 19. Assumptions and Exclusions

## 19.1 Assumptions

- The first release focuses on restaurants and cafés.

- The platform is cloud-hosted and accessed through supported browsers.

- Each tenant provides correct business, tax, pricing, menu, and merchant information.

- KHQR production integration depends on the applicable merchant/payment-provider onboarding and credentials.

- The product supports Khmer and English, with Khmer-first operational UX.

- Retail features reuse the SaaS core but are implemented after restaurant product validation.

## 19.2 Excluded from Initial MVP

- Nationwide delivery marketplace and driver network

- Full accounting and payroll

- Advanced ingredient recipe costing and procurement

- Complex franchise management

- Customer native mobile application

- Offline local-server appliance

- Advanced loyalty and marketing automation

- AI forecasting and autonomous decision-making

- Custom enterprise integrations not required by pilot tenants

# 20. Conclusion

The proposed Khmer Business SaaS Platform is commercially practical because it solves immediate operational problems while creating a reusable software foundation. The strongest strategy is to deliver a secure restaurant-focused MVP first, prove adoption with real businesses, and then expand into retail, loyalty, delivery, and AI modules.

# References

- National Bank of Cambodia – Bakong and KHQR information

- National Bank of Cambodia – KHQR SDK documentation

- National Bank of Cambodia – Cambodia–India cross-border QR payment launch, 2 June 2026

- Cambodia Consumer Protection, Competition and Fraud Repression Directorate-General – Laws

- PostgreSQL 18 Documentation – Row Security Policies

End of Proposal